MzanziFlow

A South African Student Productivity & Collaboration Platform

Planning and Design Document

Part 1: Research, Planning and Design

| Student Name: | Smangaliso |
| --- | --- |
| Student Number: | ST10092489@rcconnect.edu.za |
| Institution: | The Independent Institute of Education (IIE) |
| Module: | Open Source Code |
| Assignment: | Portfolio of Evidence — Part 1: Planning and Design |
| Date: | August 2026 |
| Word Count: | ~1,480 words |

# Table of Contents

1. Introduction	3

2. App Overview	3

3. Detailed Requirements List	4

4. User Interface Design	6

5. API Design	10

6. UML Diagrams	11

6.1 Use Case Diagram	11

6.2 Class Diagram (Key Classes)	11

6.3 Sequence Diagram — Offline-to-Online Sync Process	13

6.4 Deployment Diagram	13

7. Data Dictionary	14

8. Project Plan — Gantt Chart	15

9. Conclusion	18

10. References	18

# 1. Introduction

This document presents the comprehensive planning and design for MzanziFlow, a mobile productivity application developed for the Android platform. The purpose of this document is to establish a clear, detailed blueprint that guides the implementation phase (Part 2) and ensures all minimum requirements and innovative features are systematically addressed. The design covers architectural decisions, user interface specifications, API design, data modelling, and project scheduling. This document serves as the definitive reference for how MzanziFlow will be built, tested, and prepared for deployment on the Google Play Store.

# 2. App Overview

## Name

MzanziFlow

## Icon Design

The application icon is a rounded square with a vibrant gradient background transitioning from South African flag green (top-left) to blue (bottom-right). Centrally positioned is a stylised white checkmark that flows dynamically into a curved arrow, symbolising forward momentum and task completion. The checkmark's tail subtly incorporates the gold, red, black, and white colours of the South African flag through thin accent lines. The icon communicates productivity, progress, and national identity. A small offline indicator badge (grey cloud with a slash) appears on the icon when the device lacks connectivity, providing immediate visual feedback.

## Innovative Features

- Study Mode Timer: A Pomodoro-style focus timer integrated with task deadlines. When activated, the app blocks distracting notifications and tracks focused study sessions, contributing to habit streaks.

- Habit Streaks with Local Leaderboards: Users can form study groups and compete on weekly completion leaderboards, fostering community accountability among South African students.

- Load Shedding Safe Mode: An intelligent offline mode that pre-downloads critical task data and activates automatically during scheduled power outages (using EskomSePush API integration).

- Gamification System: Users earn badges such as "Early Bird" (complete 5 tasks before 8am), "Team Player" (collaborate on 10 shared projects), and "Survivor" (use offline mode during 5 load shedding events).

- Smart Sync: Conflict resolution for offline edits using timestamp-based last-write-wins strategy with user confirmation for critical conflicts.

# 3. Detailed Requirements List

## R1 — User Registration and Login

Users must register with a valid email address and password. The password must be encrypted using bcrypt hashing (cost factor 12) before transmission over HTTPS. Upon registration, the system generates a unique UUID for the user and creates both a cloud record in MongoDB Atlas and a local RoomDB entry. The login screen validates credentials against Firebase Authentication, returning a JWT token valid for 24 hours. Failed login attempts are limited to 5 per hour to prevent brute-force attacks. Password reset functionality sends a time-limited link via email using Firebase Authentication's built-in email action handler.

## R2 — Single Sign-On (SSO)

MzanziFlow integrates Google Sign-In via Firebase Authentication. When a user selects "Sign in with Google", the app launches the Google Sign-In intent, retrieves the ID token, and exchanges it with Firebase Auth for a custom JWT. If the Google account email does not exist in the system, a new user profile is automatically created with default settings (English language, light theme, notifications enabled). The SSO flow must handle account linking — if a user previously registered with email/password and attempts Google Sign-In with the same email, Firebase Auth automatically links the credentials.

## R3 — User Settings

The Settings screen provides comprehensive profile management:

- Profile Editor: update display name, profile photo (stored as Base64 in MongoDB, cached locally), and bio.

- Theme Toggle: switch between Light, Dark, and System Default modes, persisted in SharedPreferences.

- Notification Preferences: granular toggles for task reminders, habit reminders, collaboration invites, and load shedding alerts.

- Language Switcher: dynamic language change between English, isiZulu, and Afrikaans without app restart, using Android's Locale API and string resource reloading.

- Data Management: export tasks to CSV, clear local cache, and view storage usage.

## R4 — REST API Connection

MzanziFlow communicates with a custom REST API built on Node.js with the Express framework, hosted on Render's free tier with automatic deployment from GitHub. The API exposes endpoints for user management, task CRUD, project management, habit tracking, and sync operations. All endpoints require Bearer token authentication (JWT). The API communicates with MongoDB Atlas (M0 cluster) for persistent cloud storage. Data is exchanged in JSON format with standard HTTP status codes. Rate limiting is implemented at 100 requests per 15 minutes per user to prevent abuse.

## R5 — Offline Mode with RoomDB

The app uses RoomDB (Android Architecture Components) as the local SQLite abstraction layer. When offline, users can create, read, update, and delete tasks and habits entirely from local storage. Each local operation marks the record with a syncStatus flag (PENDING, SYNCED, CONFLICT). When connectivity is restored, WorkManager schedules a SyncWorker that batches all PENDING changes and sends them to the REST API. The API responds with server-generated IDs and timestamps, which RoomDB updates locally. Conflict resolution compares client and server timestamps, applying the last-write-wins strategy with optional user intervention for critical fields (task title, due date).

## R6 — Real-Time Push Notifications

Firebase Cloud Messaging (FCM) delivers real-time notifications for:

- Task deadline reminders: triggered 24 hours, 2 hours, and 15 minutes before due.

- Shared project updates: when a collaborator adds, edits, or completes a task.

- Habit streak warnings: if a daily habit is incomplete by 8pm.

- Load shedding alerts: when scheduled outages may affect study time.

Notifications use Android's Notification Channels (Tasks, Habits, Collaboration, System) with custom sounds and priority levels. Local fallback notifications via WorkManager ensure reminders function even without FCM connectivity.

## R7 — Multi-Language Support

MzanziFlow supports three languages: English (default), isiZulu, and Afrikaans. Translation is implemented through Android's standard res/values/strings.xml structure with additional res/values-zu/strings.xml and res/values-af/strings.xml files. The LanguageSwitcher utility class wraps the Android Locale API, calling recreate() on the activity to apply changes immediately. All user-facing strings, date formats, and number formats are externalised. Right-to-Left (RTL) layout support is not required as all supported languages are LTR. A language validation pipeline using Google Cloud Translation API verifies string completeness during CI/CD builds.

## R8 — Additional Features

- Task Categorisation: Pre-defined categories (Academic, Personal, Extracurricular, Health) with custom category creation.

- Habit Tracking: Daily recurring tasks with streak counters, visual calendar heatmaps, and weekly performance graphs.

- Shared Projects: Real-time collaborative task lists with role-based permissions (Owner, Editor, Viewer).

- Data Export: Generate PDF reports of completed tasks for academic portfolio submission or CSV export for spreadsheet analysis.

# 4. User Interface Design

## Screen 1: Splash / Login Screen

Purpose: Brand introduction and user authentication gateway.

### Layout Description

The screen opens with a 2-second animated splash showing the MzanziFlow logo scaling from centre with a subtle particle effect of South African flag colours. The login form occupies the lower two-thirds of the screen.

### Components

- App Logo (120dp x 120dp) centred at top third

- Welcome text: "Welcome to MzanziFlow" (24sp, Bold, Primary Blue)

- Subtitle: "Your productivity, powered by Mzansi" (16sp, Grey)

- Email Input Field: OutlinedTextBox with email validation icon

- Password Input Field: OutlinedTextBox with visibility toggle

- "Login" Button: Full-width, rounded (8dp radius), Green background, White text, elevation 4dp

- "Sign in with Google" Button: White background, Google 'G' icon, grey border, 48dp height

- "Create Account" TextButton below

- "Forgot Password?" TextButton at bottom

### User Flow

User enters credentials → taps Login → validation → Firebase Auth → JWT stored in EncryptedSharedPreferences → Navigation to Home Dashboard. Alternatively, taps Google Sign-In → Google Auth Intent → Firebase exchange → Home Dashboard.

## Screen 2: Registration Screen

Purpose: New user account creation.

### Layout Description

Scrollable form with the app logo at top. Clean white background with accent green headers.

### Components

- "Create Your Account" header (22sp, Bold)

- Full Name input field

- Email input field with real-time validation (green check when valid)

- Password input field with strength indicator (Weak/Medium/Strong)

- Confirm Password input field

- "Register" Button (disabled until all fields valid)

- "Already have an account? Login" link at bottom

### User Flow

Fill form → validation checks → Firebase Auth registration → Firestore user document creation → Welcome dialog → Home Dashboard.

## Screen 3: Home Dashboard

Purpose: Central hub displaying tasks, habits, and quick actions.

### Layout Description

Bottom Navigation with 4 tabs: Home, Projects, Habits, Settings. The Home tab uses a CoordinatorLayout with a CollapsingToolbarLayout showing the current date and greeting ("Sawubona, Smangaliso!").

### Components

- Top Bar: Date display, notification bell with badge count, sync status icon (green cloud when synced, grey cloud-slash when offline)

- "Study Mode" FAB: Circular button with timer icon, triggers focus mode

- Task Summary Card: Horizontal RecyclerView showing today's tasks with progress ring (e.g., "3 of 5 completed")

- Habit Streak Card: Shows current streak count and flame icon, tap to view habit calendar

- Quick-Add FAB: Bottom-right, expands to "Add Task" or "Add Habit"

- Upcoming Deadlines Section: Vertical list of next 3 tasks sorted by due date with colour-coded priority indicators

### User Flow

User opens app → Dashboard loads from RoomDB (instant) → background API sync updates data → pull-to-refresh triggers manual sync.

## Screen 4: Add / Edit Task Screen

Purpose: Create new tasks or modify existing ones.

### Layout Description

Full-screen bottom sheet or separate activity with a form layout.

### Components

- "New Task" / "Edit Task" header

- Title input (required, character counter 0/100)

- Description input (multiline, optional)

- Due Date picker (MaterialDatePicker dialog)

- Due Time picker (MaterialTimePicker dialog)

- Priority selector: ChipGroup with Low (Green), Medium (Orange), High (Red) chips

- Category dropdown: Academic, Personal, Extracurricular, Health, Custom

- Project assignment dropdown (if user has shared projects)

- Reminder toggle with offset selection (15 min, 1 hour, 1 day)

- "Save" Button (top-right) and "Cancel" (top-left)

### User Flow

Tap FAB → Form opens → Enter details → Validation → Save to RoomDB with syncStatus=PENDING → WorkManager queues sync → Return to Dashboard with Snackbar confirmation.

## Screen 5: Shared Project Screen

Purpose: Manage collaborative task lists with team members.

### Layout Description

TabLayout with two tabs: "Tasks" and "Members". Primary colour header with project name.

### Components

- Project Header: Project name, description, owner badge

- Task List: Same as Home Dashboard but filtered by project_id

- "Invite Member" Button: Generates shareable link or email invite

- Members Tab: RecyclerView of collaborators with role badges (Owner, Editor, Viewer) and online status indicators

- Activity Log: Bottom sheet showing recent changes (who completed what, when)

### User Flow

Navigate from Home → Projects tab → Select project → View/Edit tasks → Real-time updates via FCM when collaborators make changes.

## Screen 6: User Settings Screen

Purpose: Comprehensive user preference and profile management.

### Layout Description

Scrollable preference screen using PreferenceFragmentCompat with custom preference items.

### Components

- Profile Section (top): Circular profile image, name, email, edit button

- Appearance: Theme selector (RadioButton group), Language selector (Spinner with flag icons)

- Notifications: Master toggle + individual channel toggles

- Offline Settings: "Load Shedding Safe Mode" toggle, "Pre-download schedule" button

- Data & Privacy: "Export Data", "Clear Cache", "Delete Account" (with confirmation dialog)

- About: App version, build number, open-source licenses

### User Flow

Bottom Nav → Settings → Select preference → Change applied immediately or via dialog → Persisted to RoomDB and synced to cloud.

## Screen 7: Offline Indicator / Sync Status Screen

Purpose: Inform user of connectivity state and pending synchronisations.

### Layout Description

Accessible via tapping the sync icon on the Home Dashboard or as a persistent banner when offline.

### Components

- Connection Status Banner: Green (online), Yellow (syncing), Red (offline)

- Pending Changes List: RecyclerView showing unsynced tasks with timestamp and operation type (Created, Updated, Deleted)

- "Force Sync" Button: Attempts immediate sync when online

- "Sync History": Collapsible section showing last 10 sync operations with timestamps and success/failure status

- Storage Usage Bar: Visual indicator of local RoomDB size vs device storage

### User Flow

User notices offline indicator → Taps icon → Views pending changes → Connectivity restored → Auto-sync begins → Banner updates to green with "All changes synced" message.

### Navigation Diagram

[Splash / Login] ¦ +-----------------+-----------------+ ¦ ¦ [Registration] [Home Dashboard] ¦ ¦ +---------------------> [Bottom Navigation] ¦ +----------------------+----------------------+ ¦ ¦ ¦ [Home Tab] [Projects Tab] [Habits Tab] ¦ ¦ ¦ [Add / Edit Task] [Shared Project] [Habit Detail] ¦ ¦ ¦ +----------------------+-----------------------+ ¦ [Settings Screen] ¦ [Offline / Sync Status Screen]

Figure 1 — MzanziFlow navigation graph across authentication, dashboard, and feature screens.

The navigation graph uses Android Jetpack Navigation Component with a BottomNavigationView hosting four destination fragments. Deep links from FCM notifications route directly to specific tasks or project screens. The authentication flow uses a separate navigation graph that conditionally displays based on Firebase Auth state.

# 5. API Design

### Purpose

The MzanziFlow REST API serves as the central communication layer between the Android client and cloud persistence. It handles user authentication, CRUD operations for tasks/projects/habits, sync resolution for offline changes, and collaboration event broadcasting.

### Data Sent / Received

All communication uses JSON format. Example task payload:

{ "taskId": "64f8a2b3c9d8e7f6a5b4c3d2", "userId": "user_123456789", "title": "Complete Research Report", "description": "Write 1500 words on productivity apps", "dueDate": "2026-09-15T14:00:00Z", "priority": 2, "category": "Academic", "projectId": null, "assignedTo": null, "syncStatus": "SYNCED", "createdAt": "2026-08-24T10:30:00Z", "updatedAt": "2026-08-24T10:30:00Z", "isCompleted": false, "reminderOffset": 60 }

### Creation & Hosting

The API is built using Node.js v18 with Express.js v4. Authentication middleware validates JWT tokens using jsonwebtoken. The API is containerised with Docker and deployed to Render's Web Service tier with automatic deployments from the main branch of the GitHub repository. Environment variables store MongoDB connection strings, Firebase Admin SDK credentials, and JWT secrets. SSL/TLS is enforced via Render's automatic HTTPS.

### Existing APIs Used

- Firebase Authentication: Handles user registration, login, SSO, and password reset. The Node.js API verifies Firebase ID tokens using the firebase-admin SDK.

- Firebase Cloud Messaging: The API sends FCM messages to device tokens when collaboration events occur or deadline reminders trigger.

- Google Cloud Translation API (optional): Used in the CI/CD pipeline to validate string resource completeness across languages.

### Database

- Cloud: MongoDB Atlas (M0 free cluster) stores master records for users, tasks, projects, habits, and sync logs. Collections use indexed fields on userId, dueDate, and syncStatus for query performance.

- Local: RoomDB (SQLite abstraction) caches all user data. Entities mirror the MongoDB schema with additional syncStatus and lastModified fields. TypeConverters handle Date objects and enum mappings.

# 6. UML Diagrams

## 6.1 Use Case Diagram

### Actors

- Primary Actor — Registered User: creates tasks, manages habits, collaborates on projects.

- Secondary Actor — System: handles sync, sends notifications, manages load shedding alerts.

- Admin Actor — System Administrator: monitors API health, manages user reports.

### Use Cases

| ID | Use Case | Description |
| --- | --- | --- |
| UC-01 | Register Account | User provides email/password or uses Google SSO. System creates Firebase Auth record and MongoDB user document. |
| UC-02 | Login | User authenticates. System issues JWT and retrieves cached data from RoomDB. |
| UC-03 | Create Task | User inputs task details. System saves to RoomDB and queues for cloud sync. |
| UC-04 | Edit Task | User modifies task. System updates RoomDB, marks syncStatus as PENDING. |
| UC-05 | Complete Task | User marks task complete. System updates streak counters and triggers FCM to project collaborators. |
| UC-06 | Sync Data | System detects connectivity, batches pending changes, sends to REST API, resolves conflicts, updates RoomDB. |
| UC-07 | Receive Notification | System sends FCM message. User receives deadline or collaboration alert. |
| UC-08 | Change Language | User selects new language. System updates Locale, recreates activity, persists preference. |
| UC-09 | Manage Settings | User updates profile, theme, or notifications. System persists to SharedPreferences and syncs to cloud. |
| UC-10 | Collaborate on Project | User invites members, assigns tasks. System manages permissions and broadcasts changes. |

## 6.2 Class Diagram (Key Classes)

### Entity Layer (RoomDB)

- User: userId (String, PK), email, displayName, profileImageBase64, preferredLanguage, theme, createdAt.

- Task: taskId (String, PK), userId (FK), title, description, dueDate, priority (Int), category, projectId, assignedTo, isCompleted, syncStatus (Enum), lastModified.

- Project: projectId (String, PK), ownerId, name, description, members (List<String>), createdAt.

- Habit: habitId (String, PK), userId (FK), title, frequency, streakCount, lastCompletedDate, syncStatus.

### Repository Layer

- TaskRepository: Mediates between RoomDB (TaskDao) and API (TaskApiService). Handles sync logic.

- UserRepository: Manages user data from Firebase Auth and local cache.

- HabitRepository: Handles habit CRUD and streak calculation.

### API Service Layer (Retrofit)

- ApiService: Interface defining HTTP methods (GET, POST, PUT, DELETE) for all endpoints with @Header("Authorization") Bearer token.

- RetrofitClient: Singleton configuring Gson converter, OkHttp client with logging interceptor, and base URL.

### ViewModel Layer

- TaskViewModel: Exposes LiveData<List<Task>> to UI. Calls Repository methods asynchronously via Coroutines.

- AuthViewModel: Manages authentication state (LoggedIn, LoggedOut, Loading, Error).

- SettingsViewModel: Handles theme and language changes with StateFlow.

## 6.3 Sequence Diagram — Offline-to-Online Sync Process

- 1. User creates task while offline → TaskViewModel calls TaskRepository.insertTask() → RoomDB inserts with syncStatus=PENDING.

- 2. Connectivity restored → WorkManager triggers SyncWorker.

- 3. SyncWorker queries RoomDB for all PENDING records.

- 4. SyncWorker sends batch POST /api/sync to REST API with JWT header.

- 5. API validates JWT → processes each change → inserts/updates MongoDB documents → generates server timestamps.

- 6. API responds with 200 OK and JSON array of confirmed records with server IDs and timestamps.

- 7. SyncWorker updates RoomDB: sets syncStatus=SYNCED, updates taskIds and timestamps.

- 8. If conflict detected (server has newer timestamp) → API returns conflict flag → SyncWorker stores conflict in ConflictResolution table → user notified to resolve manually.

- 9. SyncWorker sends FCM token refresh if needed.

- 10. UI observes LiveData update and refreshes task list automatically.

## 6.4 Deployment Diagram

+-----------------------------+ ¦ Android Device ¦ ¦ - RoomDB (SQLite) ¦ ¦ - SharedPreferences ¦ ¦ - FCM Service ¦ ¦ - WorkManager ¦ +---------------+-------------+ ¦ HTTPS / REST + JWT v +-----------------------------+ ¦ Render Web Service ¦ ¦ - Node.js / Express API ¦ ¦ - Firebase Admin SDK ¦ ¦ - Environment Variables ¦ +---------------+-------------+ ¦ MongoDB connection string v +-----------------------------+ ¦ MongoDB Atlas Cluster ¦ ¦ - Users Collection ¦ ¦ - Tasks Collection ¦ ¦ - Projects Collection ¦ ¦ - Habits Collection ¦ +---------------+-------------+ ¦ Firebase Cloud Messaging v +-----------------------------+ ¦ Firebase Cloud Messaging ¦ ¦ - Push Notifications ¦ ¦ - Topic Subscriptions ¦ +-----------------------------+

Figure 2 — Deployment architecture spanning the Android client, Render-hosted API, MongoDB Atlas, and Firebase Cloud Messaging.

# 7. Data Dictionary

| Data Element | Source | Storage | Type | Validation Rules |
| --- | --- | --- | --- | --- |
| userId | Firebase Auth | Both | String (UUID) | Auto-generated by Firebase |
| email | User input | Both | String | Regex: ^[\w.-]+@[\w.-]+\.\w{2,}$ |
| password | User input | Cloud only | String (hashed) | Min 8 chars, 1 uppercase, 1 number; bcrypt cost 12 |
| displayName | User input | Both | String | Max 50 chars, alphanumeric + spaces |
| profileImage | User upload | Both | String | Base64 encoded, max 500KB, JPEG/PNG |
| preferredLanguage | User selection | Both | String | Enum: "en", "zu", "af" |
| theme | User selection | Local | String | Enum: "light", "dark", "system" |
| taskId | System | Both | String (UUID) | Auto-generated (local temp, server final) |
| taskTitle | User input | Both | String | Required, max 100 chars |
| taskDescription | User input | Both | String | Optional, max 500 chars |
| dueDate | User input | Both | DateTime | ISO 8601 format, must be future date |
| priority | User selection | Both | Integer | Enum: 1=Low, 2=Medium, 3=High |
| category | User selection | Both | String | Enum or custom, max 30 chars |
| projectId | System/User | Both | String (UUID) | Foreign key to Projects collection |
| isCompleted | User action | Both | Boolean | Default false |
| syncStatus | System | Both | String | Enum: "PENDING", "SYNCED", "CONFLICT" |
| lastModified | System | Both | DateTime | Auto-updated on every change |
| habitId | System | Both | String (UUID) | Auto-generated |
| habitTitle | User input | Both | String | Required, max 50 chars |
| frequency | User selection | Both | String | Enum: "daily", "weekly", "custom" |
| streakCount | System calc | Both | Integer | Auto-incremented, min 0 |
| lastCompletedDate | User action | Both | Date | ISO 8601 date only |
| fcmToken | System | Cloud | String | Auto-generated by Firebase |
| notificationPref | User selection | Both | Boolean | Per-channel toggles |

# 8. Project Plan — Gantt Chart

The following breakdown structures the 10-week development cycle for MzanziFlow:

| Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Research & Requirements Finalisation | ██ | ██ |  |  |  |  |  |  |  |  |
| UI/UX Design & Mockup Finalisation |  |  | ██ |  |  |  |  |  |  |  |
| Database Schema Design & API Setup |  |  |  | ██ |  |  |  |  |  |  |
| Authentication Implementation |  |  |  |  | ██ |  |  |  |  |  |
| Core Feature Development |  |  |  |  |  | ██ |  |  |  |  |
| Advanced Features |  |  |  |  |  |  | ██ |  |  |  |
| UI Polish, Navigation & Settings |  |  |  |  |  |  |  | ██ |  |  |
| Unit Testing, CI/CD & Bug Fixing |  |  |  |  |  |  |  |  | ██ |  |
| Play Store Preparation & Final Evaluation |  |  |  |  |  |  |  |  |  | ██ |

Table — 10-week Gantt overview (shaded blocks indicate active weeks per phase).

### Week 1–2: Research and Requirements Finalisation

- Day 1–3: Competitor app analysis and feature benchmarking

- Day 4–5: User persona development for South African students

- Day 6–7: Technical feasibility assessment (API hosting, Firebase limits)

- Day 8–10: Requirements specification document finalisation

- Day 11–14: Environment setup (Android Studio, GitHub repository, Render account, MongoDB Atlas cluster)

### Week 3: UI/UX Design and Mockup Finalisation

- Day 1–3: Wireframing all screens in Figma

- Day 4–5: Colour scheme, typography, and icon design finalisation

- Day 6–7: Prototype creation with click-through navigation

- Day 8–10: Peer review and lecturer feedback incorporation

- Day 11–14: Design system documentation and component library setup

### Week 4: Database Schema Design and API Setup

- Day 1–3: MongoDB schema design (Users, Tasks, Projects, Habits)

- Day 4–5: RoomDB entity design with TypeConverters

- Day 6–7: Node.js/Express project scaffolding

- Day 8–10: JWT authentication middleware and Firebase Auth integration

- Day 11–14: API endpoint implementation (Users, Tasks) with Postman testing

### Week 5: Authentication Implementation

- Day 1–3: Firebase Auth email/password registration and login

- Day 4–5: Google Sign-In SSO integration

- Day 6–7: Password encryption and EncryptedSharedPreferences setup

- Day 8–10: Session management and token refresh logic

- Day 11–14: Login/Registration UI polish and error handling

### Week 6: Core Feature Development

- Day 1–3: Task CRUD operations (RoomDB + API)

- Day 4–5: RecyclerView implementation with DiffUtil for task lists

- Day 6–7: RoomDB setup with syncStatus tracking

- Day 8–10: WorkManager implementation for background sync

- Day 11–14: Offline mode testing and conflict resolution logic

### Week 7: Advanced Features

- Day 1–2: Firebase Cloud Messaging integration for push notifications

- Day 2–3: Notification channels and custom notification layouts

- Day 4–5: Habit tracking with streak calculation

- Day 6–7: Shared projects with real-time collaboration

- Day 8–9: Multi-language support (strings.xml for zu and af)

- Day 10–11: Language switching utility and locale management

- Day 12–14: Load Shedding Safe Mode with EskomSePush API integration

### Week 8: UI Polish, Navigation, and Settings

- Day 1–3: Bottom Navigation implementation with Jetpack Navigation

- Day 4–5: Settings screen with PreferenceFragmentCompat

- Day 6–7: Theme switching (Light/Dark/System) with Material You

- Day 8–9: Profile management and image upload

- Day 10–11: Animation polish (splash screen, transitions, Lottie)

- Day 12–14: Accessibility audit (TalkBack, colour contrast, font scaling)

### Week 9: Unit Testing, CI/CD, and Bug Fixing

- Day 1–3: JUnit unit tests for ViewModels and Repositories

- Day 4–5: Mockito integration for API service mocking

- Day 6–7: Espresso UI tests for critical user flows

- Day 8–9: GitHub Actions workflow setup (build, test, lint on push)

- Day 10–11: Firebase Test Lab device testing

- Day 12–14: Bug fixing sprint and performance profiling

### Week 10: Play Store Preparation and Final Evaluation

- Day 1–3: App signing keystore generation and build variant setup

- Day 4–5: Play Store listing preparation (screenshots, description, privacy policy)

- Day 6–7: APK/AAB generation and internal testing track upload

- Day 8–9: Final documentation review and PoE compilation

- Day 10–11: Peer code review and final lecturer feedback

- Day 12–14: Final evaluation, reflection, and submission

# 9. Conclusion

This Planning and Design Document has established a comprehensive blueprint for MzanziFlow, addressing every minimum requirement specified in the assignment brief while introducing culturally relevant innovations. The application's architecture — combining Firebase Authentication, a custom Node.js REST API, MongoDB Atlas cloud storage, and RoomDB local caching — provides a robust foundation for offline-first functionality essential in the South African context. The user interface design prioritises accessibility, visual clarity, and cultural resonance through language support and locally relevant features such as Load Shedding Safe Mode.

The detailed requirements ensure that another developer could implement MzanziFlow from this document alone. The UML diagrams clarify system interactions, the data dictionary eliminates ambiguity in data handling, and the Gantt chart provides a realistic, milestone-driven development timeline that includes dedicated periods for testing and bug fixing. With this design complete, the project is ready to proceed to Part 2: Build, where these specifications will be translated into functional Android code using Android Studio, Kotlin, and the full suite of Android Architecture Components.

# 10. References

Android Developers (2024) Android Architecture Components. Available at: https://developer.android.com/topic/libraries/architecture (Accessed: 24 August 2026).

Android Developers (2024) Room Persistence Library. Available at: https://developer.android.com/training/data-storage/room (Accessed: 24 August 2026).

Android Developers (2024) WorkManager. Available at: https://developer.android.com/topic/libraries/architecture/workmanager (Accessed: 24 August 2026).

Express.js (2024) Express — Node.js Web Application Framework. Available at: https://expressjs.com (Accessed: 24 August 2026).

Firebase (2024) Firebase Documentation. Available at: https://firebase.google.com/docs (Accessed: 24 August 2026).

MongoDB Inc. (2024) MongoDB Atlas Documentation. Available at: https://www.mongodb.com/docs/atlas/ (Accessed: 24 August 2026).

Render (2024) Render Web Services. Available at: https://render.com/docs/web-services (Accessed: 24 August 2026).

Square Inc. (2024) Retrofit — Type-safe HTTP Client for Android and Java. Available at: https://square.github.io/retrofit/ (Accessed: 24 August 2026).